[Discord Link](https://discord.gg/shj4uT)

[GitHub Link](https://github.com/jli201/dndsip.git)

Release Plan

dndsip.ga by dndsip: V 1.0.0

Release on December 2nd, 2018. V.1.0 - Last revised October 8th 2018.

***High Level Goals:***

* Character Sheet for Players
* Dice Roller for Players and DM’s
* Login Page
* Character Selection Page / Tools Page
* DM Tools
  + Note space
  + Initiative tracker

***User Stories:***

|  |  |
| --- | --- |
| Plan for Release #1 |  |
| *User Stories, priority ordered* | *Story Points* |
| **Sprint 1** | 48 |
| As a developer, I would like all of our team members to learn how to interact with the pages on our web server so that our developers can edit the website. | 2 |
| As a developer, I would like all of our team members to have a basic understanding of digitalocean.com in so that they can monitor and make any changes necessary to our site. | 2 |
| As a developer, I would like all of our team members to have a basic understanding of CSS and HTML so that they can work on the website. | 8 |
| As a developer, I would like all of our team members to have a basic understanding of the JavaScript language so that they can work on the website. | 8 |
| As a developer, I would like all of our team members to have a basic understanding of the JQuery language so that they can work on the website. | 5 |
| As a developer, I would like all of our team members to have a basic understanding of PHP so that they can work on the website. | 5 |
| As a developer, I would like all of our team members to learn how to interact with the database on our web server so that our users can store data on the site. | 5 |
| As a user, I would like to have access to a drop down menu dice roller that I can access from my character sheet or from the DM tools screen. | 13 |
| **Sprint 2** | 42 |
| As a user, I would like to be able to create an account and login to the webpage so that I can access my saved data. | 8 |
| As a player, I would like to be able to input my data into a character sheet that mirrors the physical copy so that I can safely and conveniently store information about my goals. (CSS/HTML) | 21 |
| As a user, I would like to be able to see a list of my created character sheets so that I can access the sheets I have already created. | 8 |
| As a player, I would like to be able to create a new character sheet when I do not already have one. | 5 |
| **Sprint 3** | 42 |
| As a player, I would like my character sheet to automatically calculate any skills or saving throws based on modifiers and proficiencies so that I can avoid having to do any extra calculations. (JavaScript, JQuery) | 13 |
| As a player, I would like to have the data contained within my character sheet stored in the database (JavaScript, JQuery, Database). | 8 |
| As a developer, I would like to be have the data for an existing character sheet loaded into character sheet from the database so that players can access their saved sheets. | 13 |
| As a developer, I would like to have the data from the character sheet loaded on to the character sheet selection page so that players can view the sheets that they have made with a little bit of information about each sheet. | 8 |
| **Sprint 4** | 21 |
| As a DM, I would like to have a space for me to input initiative rolls and then have those rolls sorted, and then I would like to be able to tell which turn I am on so that I can do this easily. | 8 |
| As a DM, I would like to have a space to take notes which supports a custom markdown language (the markdown language only needs bullet points, bold, and italics) so that I can keep track of information about my players. | 13 |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |